## Slide 1: Extending Genesis Capital CRM
MODULE ROADMAP · OCTOBER 2026
Twelve modules, benchmarked against the leading financial-services CRMs, to take a capital group from a strong core to best-in-class.
Now
0–4 months
Next
4–9 months
Later
9–15 months
Notes: Purpose: show where Genesis Capital CRM can go next. Everything here builds on the platform shown in the demo — the same objects, workflows, approvals, portal and integration hub — so most modules are configuration plus targeted engineering, not a new system.

## Slide 2: The core of every desk is already live
WHERE WE START
Client & growth
Enquiries, Client 360, cross-sell & RM workbench, marketing & consent, introducers, revenue, service
Lending
Retail and commercial origination, collateral & pledges, servicing, collections actions
Investments
Wealth mandates, suitability, fund distribution & NAV, securities orders
Advisory & forex
Mandates, deal teams, insider lists, IOIs; FX quotes, deals and rate alerts
Control
KYC/AML & screening, STRs, conflicts, gifts, personal dealing, barriers, audit chain
Digital
Client & introducer portal, web forms, website feeds, integration hub (7 providers)
25 PRD modules · 19 workspace modules · 91 business objects · 89 workflows · 15 dashboards · English and French
Notes: The baseline matters: anything already covered — collections actions, personal dealing, gifts, STRs, events, covenants — is deliberately not proposed again. The twelve modules that follow are genuinely new capability.

## Slide 3: Four pressures every capital group is facing
WHY EXTEND NOW
~70%
of an adviser’s time goes on behind-the-scenes work, not clients
Answered by AI copilot · relationship intelligence
Deloitte Insights, May 2026
68%
of European consumers abandoned a financial application in a year
Answered by Digital onboarding
Signicat, The Battle to Onboard, 2022
US$85bn
yearly cost of financial-crime compliance in EMEA
Answered by Regulatory returns · surveillance
LexisNexis Risk Solutions / Forrester, 2024
2027
first reporting deadline under CRS 2.0, in force in Mauritius since 1 Jan 2026
Answered by Tax & regulatory returns
KPMG Tax Alert, June 2026
Sources: Deloitte, “The agentic AI productivity wave is heading for wealth management” (2026); Signicat (2022, 7,600 consumers); LexisNexis Risk Solutions True Cost of Compliance – EMEA (Mar 2024); KPMG Tax Alert – CRS 2.0 (Jun 2026).
Notes: Deloitte also projects a 30–100% productivity uplift for advisers by 2032 from agentic AI. Regulatory dates should be confirmed with your compliance team; the KPMG alert is the source for the CRS 2.0 timing.

## Slide 4: Twelve modules in three waves
AT A GLANCE
Now · 0–4 months
Comply & convert
Tax & regulatory returns
M–L
Digital onboarding & e-KYC
M
AI advisor copilot
M
Analytics & self-service BI
M
Next · 4–9 months
Private capital & credit depth
Credit early warning & IFRS 9
M
Fundraising & capital calls
L
Goals & household / UBO graph
M
Comms capture & surveillance
M
Relationship intelligence
M–L
Later · 9–15 months
Reach & differentiate
Partner / IFA channel
M
Client mobile app
L
Sustainability preferences
S
Effort S = configuration on existing objects · M = configuration plus targeted build · L = new engine or ledger
Notes: Sequencing logic: wave 1 closes regulatory exposure and the biggest revenue leak (onboarding drop-off), and delivers the reporting layer the later modules depend on. Wave 2 deepens private capital and credit; it needs two-way calendar sync first. Wave 3 extends reach.

## Slide 5: Wave 1 — comply and convert
NOW · FIRST 4 MONTHS
M–L
Tax & regulatory returns
CRS / FATCA self-certification and indicia checks
Yearly reportable-account run and MRA file
FSC / BoM return calendar with checker sign-off
Benchmark Rarely native in CRMs — a differentiator
M
Digital onboarding & e-KYC
Multi-product journeys, save and resume
ID OCR and liveness via a provider
Drop-off funnel with resume nudges
Benchmark Salesforce FSC, Microsoft Cloud for FS
M
AI advisor copilot
Pre-meeting brief from the client record
Meeting summary into notes and tasks
Q&A that respects Chinese walls
Benchmark Salesforce FSC advisor agent (2025–26)
M
Analytics & self-service BI
Reports on every business object
Certified AUM, revenue and arrears metrics
Row security follows barriers
Benchmark Salesforce Data Cloud, Microsoft Fabric
Notes: Each wave-1 module closes a regulatory exposure or a known gap: CRS 2.0 timing, onboarding drop-off and the e-KYC/OCR gap, adviser admin time, and reports on Genesis Capital’s own objects. The copilot starts with briefs and summaries; full Q&A follows once data-protection controls are agreed (Data Protection Act 2017).

## Slide 6: Wave 2 — private capital and credit depth
NEXT · MONTHS 4 TO 9
M
Credit early warning
Bureau, arrears, covenant signals
Watchlist, internal rating
IFRS 9 stages, workout
Benchmark nCino Continuous Credit Monitoring
L
Fundraising & capital calls
LP pipeline to commitment
Data room, view tracking
Called / unfunded ledgers
Benchmark Juniper Square, Dynamo, DealCloud
M
Household & UBO graph
People, trusts, owners mapped
Life goals on accounts
Held-away assets
Benchmark Salesforce Actionable Relationship Center
M
Comms surveillance
Email, chat, calls captured
Alert review queue
Orders vs insider lists
Benchmark Archive vendors via CRM integration
M–L
Relationship intelligence
Email, calendar capture
Strength scores, warm paths
Stale-contact alerts
Benchmark Intapp DealCloud, Affinity
Notes: Wave 2 builds directly on objects that already exist: covenant tests, financial spreads and collections actions for credit; investor targets, funds and distribution notices for fundraising; party relationships and client groups for the household graph. Prerequisite: two-way calendar sync.

## Slide 7: Wave 3 — reach and differentiate
LATER · MONTHS 9 TO 15
M
Partner / IFA & broker channel
Intermediary onboarding and due diligence
Product selling agreements
Channel production dashboards and co-selling portal
Benchmark Extends today’s introducer module
L
Client mobile app
Portfolio and loan views
FX quote acceptance
Push alerts: rates, margin calls
Benchmark Builds on the client portal’s APIs
S
Sustainability preferences
Preference questions in risk profiling
ESG tags on products
Mismatch alerts on orders
Benchmark 88% of investors interested (Morgan Stanley, 2025)
Deliberately left out Corporate / transaction banking (core-banking territory) · Insurance distribution (outside the six business units)
Notes: Wave 3 extends reach. Two areas are deliberately not recommended: corporate / transaction banking (cash management, trade finance) belongs to core banking, and insurance distribution is outside Genesis Capital’s business units.

## Slide 8: Where the leading platforms already compete
BENCHMARK
Module | Salesforce FSC | Microsoft FS | Intapp DealCloud | Juniper Sq. / Dynamo | nCino | Affinity
Tax & regulatory returns |  |  |  |  |  | 
Digital onboarding & e-KYC | ● | ● |  |  |  | 
AI advisor copilot | ● |  |  |  |  | 
Analytics & self-service BI | ● | ● |  |  |  | 
Credit early warning |  |  |  |  | ● | 
Fundraising & capital calls |  |  | ● | ● |  | 
Household / UBO graph | ● |  |  |  |  | 
Relationship intelligence |  |  | ● |  |  | ●
Our edge: Genesis already puts lending, wealth, funds, advisory, forex and compliance on one record, configured for your group — and none of these vendors markets Mauritian CRS / FSC returns as a native module.
● capability marketed by the vendor (vendor and partner material, 2024–2026; not hands-on verified). Blank means no evidence found, not confirmed absence.
Notes: Comms surveillance, partner channel, mobile and ESG are omitted from the grid: they are typically delivered through specialist vendors or general app frameworks rather than a CRM module. Treat the grid as indicative.

## Slide 9
WHY IT IS FAST ON GENESIS
New modules reuse what already works
Objects & fields
defined in the Builder
Workflows & approvals
four-eyes, SLAs, escalation
Portal & documents
client-facing from day one
Integration hub
providers plug in, retries built in
PROPOSED NEXT STEPS
Pick two wave-1 modules for a 2-week discovery sprint
Confirm regulatory scope with your compliance team (CRS 2.0, FSC / BoM returns)
Agree success measures: onboarding completion, adviser hours saved, filing effort
Notes: Close by asking which wave-1 module matters most to them. Regulatory specifics (CRS 2.0 timing, the BoM classification and provisioning guideline, FSC return formats) must be confirmed with their compliance and legal teams before scoping.